## Slide 1: HCR Work Queue Features
Category / Feature | Size | Dev % | Dev Status | QA % | QA Status | Notes
HCR Work Queue | XL | 100% | Done | 100% | Done | 
– In House |  | 100% | Done | 100% | Done | 
– Discharge |  | 100% | Done | 100% | Done | 
– Completed |  | 100% | Done | 100% | Done | 
– Page-level Filtering |  | 100% | Done | 100% | Done | 
– Column-level Filtering |  | 100% | Done | 100% | Done | 
– Column Sorting |  | 100% | Done | 100% | Done | 
– Default Filter to Assigned User |  | 100% | Done | 100% | Done | 
– Prioritization |  | 100% | Done | 100% | Done | 
– Grid Configuration |  | 100% | Done | 100% | Done | 
– Self Assignment |  | 100% | Done | 100% | Done | 
– Manager Assignment |  | 100% | Done | 100% | Done | 
– New Referral Indicator |  | 100% | Done | 100% | Done | 
Notes: --- This slide references information from the following file: https://us-prod.asyncgw.teams.microsoft.com/v1/objects/0-cus-d6-5cb1679db1fb5c1838a5f40f8a99c75b/views/original/HCR_Phase1_Features_Scorecard.pptx The HCR Work Queue category encompasses a comprehensive set of features essential for managing patient workflow. All features in this category are fully completed in both development and QA, reflecting robust progress and readiness for release. The sub-features include In House, Discharge, Completed, Page-level Filtering, Column-level Filtering, Column Sorting, Default Filter to Assigned User, Prioritization, Grid Configuration, Self Assignment, Manager Assignment, and New Referral Indicator. Each of these features is critical for operational efficiency, allowing users to filter, sort, and assign work items dynamically. The completion of these features demonstrates the team's ability to deliver complex workflow management tools within the targeted timeline, ensuring that the HCR Work Queue is ready for immediate use and integration.

## Slide 2: Intake Verification Features
Category / Feature | Size | Dev % | Dev Status | QA % | QA Status | Notes
Intake Verification (Registration) | XL | 100% | Done | 20% | In Progress | 
– Patient Demographics |  | 100% | Done | 20% | In Progress | 
– Visit Information |  | 100% | Done | 20% | In Progress | 
– Insurance Information |  | 100% | Done | 20% | In Progress | 
– Data Pre-Population |  | 100% | Done | 20% | In Progress | 
– Data Verification |  | 100% | Done | 20% | In Progress | 
– Prompting / Scripting |  | 100% | Done | 20% | In Progress | 
– Recommended Input Fields |  | 100% | Done | 20% | In Progress | 
– Read-only Person ID |  | 100% | Done | 20% | In Progress | 
– Data Formatting |  | 100% | Done | 20% | In Progress | 
Notes: --- This slide references information from the following file: https://us-prod.asyncgw.teams.microsoft.com/v1/objects/0-cus-d6-5cb1679db1fb5c1838a5f40f8a99c75b/views/original/HCR_Phase1_Features_Scorecard.pptx Intake Verification (Registration) is a critical component of the HCR Phase 1 scope, ensuring accurate patient data capture and validation. Development for all features in this category is complete, but QA progress is partial, with only 20% completion. The sub-features include Patient Demographics, Visit Information, Insurance Information, Data Pre-Population, Data Verification, Prompting/Scripting, Recommended Input Fields, Read-only Person ID, and Data Formatting. These features collectively support robust intake workflows, enabling efficient and accurate registration processes. The partial QA status indicates that further testing and validation are required before these features can be considered fully ready for production, highlighting a key area for continued focus as the team approaches the sprint completion target.

## Slide 3: Screening & Eligibility Features
Category / Feature | Size | Dev % | Dev Status | QA % | QA Status | Notes
Screening & Eligibility | XL | 80% | In Progress | 0% | Not Started | 
– Dynamic Screening Questions |  | 80% | In Progress | 0% | Not Started | 
– Eligibility Determination |  | 80% | In Progress | 0% | Not Started | 
– Screening Summary Report |  | 80% | In Progress | 0% | Not Started | 
– Recommended Programs |  | 80% | In Progress | 0% | Not Started | 
– Override Programs |  | 80% | In Progress | 0% | Not Started | 
– Form Relationship Linkage (SC) |  | 80% | In Progress | 0% | Not Started | 
Notes: --- This slide references information from the following file: https://us-prod.asyncgw.teams.microsoft.com/v1/objects/0-cus-d6-5cb1679db1fb5c1838a5f40f8a99c75b/views/original/HCR_Phase1_Features_Scorecard.pptx Screening & Eligibility is a major workstream in HCR Phase 1, with development progress at 80% and QA not yet started. This category includes Dynamic Screening Questions, Eligibility Determination, Screening Summary Report, Recommended Programs, Override Programs, and Form Relationship Linkage (SC). These features are designed to automate and streamline eligibility assessment, leveraging dynamic logic and AI-driven workflows. The high development progress reflects substantial engineering effort, but the lack of QA progress signals a critical gating item for release readiness. As these features are central to patient eligibility and program recommendation, completing QA is essential for ensuring accuracy, compliance, and user trust in the system.

## Slide 4: PACE Integration Features
Category / Feature | Size | Dev % | Dev Status | QA % | QA Status | Notes
PACE Integration (POE API) | Medium | 0% | Not Started | 0% | Not Started | 
– Screening Report Save |  | 0% | Not Started | 0% | Not Started | 
– Application Creation |  | 0% | Not Started | 0% | Not Started | 
– Scorecard Creation |  | 0% | Not Started | 0% | Not Started | 
– Evidence Upload |  | 0% | Not Started | 0% | Not Started | 
Notes: --- This slide references information from the following file: https://us-prod.asyncgw.teams.microsoft.com/v1/objects/0-cus-d6-5cb1679db1fb5c1838a5f40f8a99c75b/views/original/HCR_Phase1_Features_Scorecard.pptx PACE Integration (POE API) is the final major category in HCR Phase 1, with both development and QA not yet started. The sub-features include Screening Report Save, Application Creation, Scorecard Creation, and Evidence Upload. These features are essential for downstream integration and data persistence, enabling the system to generate and store key artifacts required for program enrollment and compliance. The lack of progress in both development and QA highlights this as a future focus area, and stakeholders should monitor this workstream closely as the team approaches the sprint completion target. Successful integration will be critical for end-to-end workflow completion and operational readiness.