## Slide 1: HCR Work Queue Features
Category / Feature | Size | Dev % | Dev Status | QA % | QA Status | Notes
HCR Work Queue | XL | 100% | Done | 100% | Done | 
– In House |  | 100% | Done | 100% | Done | 
– Discharge |  | 100% | Done | 100% | Done | 
– Completed |  | 100% | Done | 100% | Done | 
– Page-level Filtering |  | 100% | Done | 100% | Done | 
– Column-level Filtering |  | 100% | Done | 100% | Done | 
– Column Sorting |  | 100% | Done | 100% | Done | 
– Default Filter to Assigned User |  | 100% | Done | 100% | Done | 
– Prioritization |  | 100% | Done | 100% | Done | 
– Grid Configuration |  | 100% | Done | 100% | Done | 
– Self Assignment |  | 100% | Done | 100% | Done | 
– Manager Assignment |  | 100% | Done | 100% | Done | 
– New Referral Indicator |  | 100% | Done | 100% | Done | 
Patient Portal • HCR View (MVP Phase 1)
February 20, 2026
1

## Slide 2: Intake Verification Features
Category / Feature | Size | Dev % | Dev Status | QA % | QA Status | Notes
Intake Verification (Registration) | XL | 100% | Done | 20% | In Progress | 
– Patient Demographics |  | 100% | Done | 20% | In Progress | 
– Visit Information |  | 100% | Done | 20% | In Progress | 
– Insurance Information |  | 100% | Done | 20% | In Progress | 
– Data Pre-Population |  | 100% | Done | 20% | In Progress | 
– Data Verification |  | 100% | Done | 20% | In Progress | 
– Prompting / Scripting |  | 100% | Done | 20% | In Progress | 
– Recommended Input Fields |  | 100% | Done | 20% | In Progress | 
– Read-only Person ID |  | 100% | Done | 20% | In Progress | 
– Data Formatting |  | 100% | Done | 20% | In Progress | 
Patient Portal • HCR View (MVP Phase 1)
February 20, 2026
2

## Slide 3: Screening & Eligibility Features
Category / Feature | Size | Dev % | Dev Status | QA % | QA Status | Notes
Screening & Eligibility | XL | 80% | In Progress | 0% | Not Started | 
– Dynamic Screening Questions |  | 80% | In Progress | 0% | Not Started | 
– Eligibility Determination |  | 80% | In Progress | 0% | Not Started | 
– Screening Summary Report |  | 80% | In Progress | 0% | Not Started | 
– Recommended Programs |  | 80% | In Progress | 0% | Not Started | 
– Override Programs |  | 80% | In Progress | 0% | Not Started | 
– Form Relationship Linkage (SC) |  | 80% | In Progress | 0% | Not Started | 
Patient Portal • HCR View (MVP Phase 1)
February 20, 2026
3
Notes: Development Complete 2026.1.4

## Slide 4: PACE Integration Features
Category / Feature | Size | Dev % | Dev Status | QA % | QA Status | Notes
PACE Integration (POE API) | Medium | 0% | Not Started | 0% | Not Started | 
– Screening Report Save |  | 0% | Not Started | 0% | Not Started | 
– Application Creation |  | 0% | Not Started | 0% | Not Started | 
– Scorecard Creation |  | 0% | Not Started | 0% | Not Started | 
– Evidence Upload |  | 0% | Not Started | 0% | Not Started | 
Patient Portal • HCR View (MVP Phase 1)
February 20, 2026
4
Notes: Development Complete 2026.1.5